Sprint Plan

| Sprint No | Sprint Goal | Sprint Tasks | Start Date | End Date | ScrumMaster | Daily Stand-up 1 | Daily Stand-up 2 | Daily Stand-up 3 | Sprint Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Have a dataset to work with | See Trello | 9/03/22 | 04/04/22 | Nat | Date: 16/03/22 Meeting Time: 12:00pm Discussion: So far, we have managed to plan out future sprints in our project, we have also managed to determine scrum masters for each sprint and created the Trello board to use throughout the project. Next, we can begin the sprint 1 tasks. | Date: 30/03/22Meeting Time: 12:00pm Discussion: In today’s discussion we have brought our datasets to our meeting to show how far we have gotten. We have concluded that some datasets need cleaning, and some needs more data added before modelling can begin. For the next part of the sprint, we will need all datasets ready for modelling on 04/04/2022. | Date: 04/04/22 Meeting Time: 12:00pm Discussion: | Date: Meeting Time: Review, discover and rearrange information |
| 2 | Data is ready for modelling | See Trello | 04/04/22 | 11/04/22 | Faakhir |  |  |  |  |
| 3 | Build the model | See Trello | 11/04/22 | 15/04/22 | Aman |  |  |  |  |
| 4 | Evaluate and tune model | See Trello | 18/04/22 | 29/04/22 | Nat |  |  |  |  |
| 5 | Presentation preparation | See Trello | 9/03/22 | 02/05/22 | Faakhir |  |  |  |  |
| 6 SCRUM Closure | Hand all the work in | See Trello | 02/05/22 | 04/05/22 | Aman |  |  |  |  |

2-6 are subject for discussion.